DEALSCOPE

Improvement Prompts

8 task prompts untuk mengembangkan project ke production-readiness

Dibuat: 26 Juli 2026  |  Priority: Critical → High → Medium → Low

DAFTAR PROMPT

01. Frontend Testing Setup   [CRITICAL]

02. CI/CD Pipeline (GitHub Actions)   [CRITICAL]

03. Scraping & Data Ingestion Service   [CRITICAL]

04. Real-time Notifications (WebSocket)   [HIGH]

05. Error Monitoring & Observability   [HIGH]

06. Admin Dashboard Panel   [MEDIUM]

07. Deployment Configuration   [HIGH]

08. Internationalization (i18n)   [LOW]

PROMPT #01

Frontend Testing Setup

| Priority: CRITICAL | Difficulty: Medium | Est. Time: 2-3 hari |
| --- | --- | --- |

CONTEXT

Project DealScope adalah shopping intelligence platform yang dibangun dengan Next.js 15 (App Router, Turbopack), React 19, TanStack Query v5, shadcn/ui, dan Tailwind CSS 4.

Frontend sudah memiliki beberapa halaman: dashboard, search, compare, wishlist, alerts, settings, product detail, login, dan register. Semua state management menggunakan TanStack Query hooks (useSearchProducts, useDashboardData, useComparison, useWishlist, dll).

Backend sudah memiliki unit tests (Jest) di hampir semua module, tapi frontend belum memiliki testing apapun.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah senior frontend engineer. Setup testing infrastructure untuk project Next.js 15 DealScope dan tulis initial test suite.

TUGAS:

1. Install & konfigurasi Vitest + React Testing Library + @testing-library/user-event untuk unit/component testing.

2. Install & konfigurasi Playwright untuk E2E testing.

3. Buat testing utilities:

- Custom render wrapper yang include QueryClientProvider, ThemeProvider, dan mock router.

- Mock factory untuk API responses (products, offers, wishlist items, dll).

- Helper untuk mock TanStack Query hooks.

4. Tulis unit tests untuk:

- src/components/shared/ProductCard.tsx (render product info, deal score badge, price formatting IDR)

- src/components/shared/DealScore.tsx (score ranges & color coding)

- src/components/search/SearchBar.tsx (input handling, submit, clear)

- src/hooks/queries/useSearchProducts.ts (query key, params mapping, error states)

- src/lib/format.ts (currency formatting, date formatting)

5. Tulis E2E tests untuk:

- Login flow: isi form -> submit -> redirect ke dashboard

- Search flow: ketik keyword -> lihat results -> klik product -> masuk detail page

- Wishlist toggle: tambah/hapus product dari wishlist

6. Tambahkan scripts di package.json: test, test:watch, test:coverage, test:e2e

7. Buat file vitest.config.ts dan playwright.config.ts di root project.

CONSTRAINT:

- Gunakan Vitest (BUKAN Jest) karena lebih kompatibel dengan Vite/Turbopack.

- Mock semua API calls, jangan hit backend real.

- Pastikan tests berjalan di CI environment (headless).

- Coverage target minimal 60% untuk components/shared dan hooks/queries.

STRUKTUR PROJECT (untuk referensi):

src/components/shared/ -> ProductCard, DealScore, PriceSparkline, OfferRow

src/components/search/ -> SearchBar, SearchFilters, SearchResultsGrid

src/components/dashboard/ -> DashboardHeader, DashboardContent, widgets/*

src/hooks/queries/ -> useSearchProducts, useDashboardData, useProductDetail, useWishlist, useComparison

src/hooks/mutations/ -> useToggleWishlist

src/auth/ -> hooks.ts (useSession, useCurrentUser), client.ts

src/lib/ -> format.ts, utils.ts

PROMPT #02

CI/CD Pipeline (GitHub Actions)

| Priority: CRITICAL | Difficulty: Medium | Est. Time: 1-2 hari |
| --- | --- | --- |

CONTEXT

DealScope adalah monorepo dengan frontend (Next.js 15, root directory) dan backend (Express + Prisma, /backend directory).

Frontend scripts: dev, build, lint. Backend scripts: dev, build, test, lint, prisma:generate, prisma:migrate.

Backend menggunakan PostgreSQL + Redis. Docker Compose sudah ada untuk local dev.

Belum ada file apapun di .github/workflows.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah DevOps engineer. Buat CI/CD pipeline untuk project DealScope menggunakan GitHub Actions.

TUGAS:

1. Buat .github/workflows/ci.yml:

- Trigger: push ke main/develop, pull request ke main/develop

- Jobs paralel untuk frontend dan backend:

Frontend job:

- Checkout, setup Node 20, cache node_modules

- npm ci

- Lint (eslint)

- Type check (tsc --noEmit)

- Unit tests (vitest run --coverage)

- Build (next build)

Backend job:

- Checkout, setup Node 20, cache node_modules

- npm ci di /backend

- Lint

- Setup PostgreSQL service container + Redis service container

- Run prisma migrate deploy

- Run tests (jest --coverage)

- Build (tsc)

2. Buat .github/workflows/deploy-preview.yml:

- Trigger: pull request ke main

- Deploy preview ke Vercel menggunakan Vercel CLI

- Comment PR dengan preview URL

3. Buat .github/workflows/deploy-production.yml:

- Trigger: push ke main (merge dari PR)

- Deploy frontend ke Vercel (production)

- Deploy backend ke Railway/Render (atau build & push Docker image ke registry)

- Run prisma migrate deploy di production DB

4. Buat .github/workflows/e2e.yml:

- Trigger: setelah deploy preview berhasil

- Jalankan Playwright tests terhadap preview URL

CONSTRAINT:

- Gunakan environment secrets untuk DATABASE_URL, REDIS_URL, JWT secrets, Vercel token.

- Backend service containers: postgres:16-alpine, redis:7-alpine.

- Tambahkan status badges di README.md.

- Cache strategy: node_modules + .next/cache + Playwright browsers.

- Fail fast: kalau lint gagal, skip test & build.

PROMPT #03

Scraping & Data Ingestion Service

| Priority: CRITICAL | Difficulty: Hard | Est. Time: 5-7 hari |
| --- | --- | --- |

CONTEXT

DealScope adalah price comparison platform. Prisma schema sudah memiliki model Product, MarketplaceOffer, PriceHistory, dan Marketplace.

MarketplaceOffer memiliki field lastScrapedAt, tapi belum ada service yang melakukan actual scraping.

Backend sudah punya Redis (ioredis) dan BullMQ queue system (priceAlertQueue, priceAlertWorker).

Target marketplace: Tokopedia, Shopee, Bukalapak (e-commerce Indonesia).

Currency default IDR.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah senior backend engineer. Bangun data ingestion/scraping service untuk DealScope.

TUGAS:

1. Buat module baru di backend/src/modules/scraper/ dengan struktur:

- scraper.service.ts: orchestrator utama

- providers/tokopedia.provider.ts: scraper untuk Tokopedia

- providers/shopee.provider.ts: scraper untuk Shopee

- providers/base.provider.ts: abstract base class untuk semua provider

- scraper.queue.ts: BullMQ queue untuk scraping jobs

- scraper.worker.ts: BullMQ worker yang process scraping jobs

- scraper.scheduler.ts: cron scheduler untuk periodic scraping

- types.ts: TypeScript interfaces

2. Base provider interface harus mendukung:

- searchProducts(query: string, page: number): Promise<ScrapedProduct[]>

- getProductDetail(url: string): Promise<ScrapedProductDetail>

- getProductPrice(url: string): Promise<ScrapedPrice>

3. Scraping strategy:

- Gunakan axios + cheerio untuk HTML parsing (bukan Puppeteer, terlalu berat untuk production)

- Fallback: jika marketplace punya public API/affiliate API, prioritaskan itu

- Implement rate limiting per provider (max 1 request/second per marketplace)

- Implement retry logic dengan exponential backoff (max 3 retries)

- User-Agent rotation

- Proxy support (optional, configurable via env)

4. Data pipeline:

- Scrape -> Normalize data -> Upsert ke MarketplaceOffer -> Insert PriceHistory -> Trigger price alert check

- Kalau harga berubah dari last scrape, insert record baru ke PriceHistory

- Update product.dealScore berdasarkan price comparison across marketplaces

5. Scheduler:

- Full scrape semua active products: setiap 6 jam

- Price-only check untuk products yang punya active PriceAlert: setiap 1 jam

- New product discovery (search popular keywords): setiap 24 jam

6. Monitoring & error handling:

- Log setiap scrape result (success/fail/blocked) ke winston logger

- Track scrape success rate per provider

- Alerting jika success rate drop di bawah 80%

CONSTRAINT:

- Jangan gunakan Puppeteer atau Playwright untuk scraping (resource-heavy).

- Semua provider harus implement base interface yang sama.

- Scraping harus non-blocking, queue-based via BullMQ.

- Respectful scraping: honor robots.txt, reasonable rate limits.

- Tambahkan API endpoint GET /api/scraper/status untuk monitoring.

PROMPT #04

Real-time Notifications (WebSocket)

| Priority: HIGH | Difficulty: Medium-Hard | Est. Time: 3-4 hari |
| --- | --- | --- |

CONTEXT

DealScope sudah memiliki Notification model di Prisma (type, title, message, status, deliveryChannels, dll) dan CRUD API di backend/src/modules/notifications/.

DeliveryChannel enum: EMAIL, PUSH, WEBSOCKET, IN_APP.

Frontend sudah punya notification bell icon di Navbar tapi belum ada real-time delivery.

Backend menggunakan Express.js, belum ada Socket.io atau WebSocket setup.

Auth menggunakan JWT access token (15 min) + refresh token.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah fullstack engineer. Implementasi real-time notification system untuk DealScope menggunakan Socket.io.

BACKEND TASKS:

1. Install socket.io dan integrate dengan Express server (backend/src/server.ts):

- Buat backend/src/config/socket.ts untuk Socket.io server setup

- Attach ke existing HTTP server

- Implement JWT authentication middleware untuk socket connections

- Parse token dari handshake auth header

2. Buat backend/src/modules/notifications/realtime.service.ts:

- Class NotificationRealtimeService (singleton)

- Method: sendToUser(userId: string, notification: Notification)

- Method: broadcastToAll(notification: Notification) (untuk system notifications)

- Track connected users dengan Map<userId, Set<socketId>>

- Handle user connect/disconnect events

3. Integrate dengan existing notification flow:

- Saat notification dibuat via API, juga push via WebSocket

- Saat price alert triggered (priceAlertWorker), send real-time notification

- Update notification.status ke DELIVERED saat client acknowledge

4. Socket events:

- Server -> Client: 'notification:new', 'notification:update', 'price-alert:triggered'

- Client -> Server: 'notification:read' (mark as read), 'notification:read-all'

FRONTEND TASKS:

5. Install socket.io-client. Buat src/lib/socket.ts:

- Socket connection manager dengan auto-reconnect

- Attach JWT token dari auth context

- Reconnect saat token refreshed

6. Buat src/hooks/useNotifications.ts:

- Connect ke socket on mount, disconnect on unmount

- Listen to 'notification:new' event

- Invalidate TanStack Query notification cache on new notification

- Show toast (sonner) untuk price alert notifications

- Track unread count

7. Update Navbar component:

- Show unread notification count badge (real-time updated)

- Notification dropdown panel dengan list of recent notifications

- Mark as read on click

CONSTRAINT:

- Socket.io namespace: /notifications

- Implement heartbeat/ping mechanism untuk detect stale connections.

- Handle reconnection gracefully (re-authenticate, re-subscribe).

- Fallback: kalau WebSocket gagal, client poll GET /api/notifications setiap 30 detik.

- Jangan break existing REST notification endpoints.

PROMPT #05

Error Monitoring & Observability

| Priority: HIGH | Difficulty: Easy-Medium | Est. Time: 1-2 hari |
| --- | --- | --- |

CONTEXT

Backend sudah menggunakan Winston logger (backend/src/utils/logger.ts) untuk logging.

Frontend Next.js 15 belum ada error tracking apapun.

Backend punya error.middleware.ts untuk centralized error handling.

Belum ada APM, tracing, atau error reporting tool.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah SRE/DevOps engineer. Setup error monitoring dan observability untuk DealScope.

TUGAS:

1. Setup Sentry untuk frontend (Next.js 15):

- Install @sentry/nextjs

- Buat sentry.client.config.ts, sentry.server.config.ts, sentry.edge.config.ts

- Configure di next.config.ts (withSentryConfig wrapper)

- Set environment (development/staging/production), release tracking

- Capture unhandled errors, rejected promises

- Custom error boundary component yang report ke Sentry

- Track performance (Core Web Vitals, page load, API call duration)

2. Setup Sentry untuk backend (Express):

- Install @sentry/node

- Initialize di backend/src/app.ts (before routes)

- Sentry request handler middleware (first middleware)

- Sentry error handler middleware (sebelum custom error.middleware.ts)

- Tag setiap error dengan: userId (dari JWT), requestId (dari requestId.middleware.ts), route

- Capture breadcrumbs: API calls, database queries, Redis operations

3. Structured logging improvement di backend:

- Update Winston config: JSON format untuk production, pretty print untuk development

- Tambahkan correlation ID (requestId) di setiap log entry

- Log levels: error -> Sentry + file, warn -> file, info -> stdout, debug -> dev only

- Request/response logging middleware (method, path, status, duration, userId)

4. Health check enhancement (backend/src/modules/health/):

- Extend health check: PostgreSQL connection, Redis connection, BullMQ queue status

- Response format: { status: 'healthy'|'degraded'|'unhealthy', checks: { db, redis, queue } }

- Expose /api/health/ready (readiness) dan /api/health/live (liveness) untuk Kubernetes

5. Frontend error handling:

- Buat src/components/shared/ErrorBoundary.tsx (React error boundary)

- Buat src/app/error.tsx (Next.js App Router error page)

- Buat src/app/global-error.tsx (root layout error)

- TanStack Query global error handler: report failed API calls ke Sentry

CONSTRAINT:

- Gunakan Sentry free tier (cukup untuk project ini).

- Jangan log sensitive data (passwords, tokens, full request bodies).

- Sentry DSN via environment variable (NEXT_PUBLIC_SENTRY_DSN, SENTRY_DSN).

- Performance sampling rate: 0.1 (10%) di production untuk hemat quota.

PROMPT #06

Admin Dashboard Panel

| Priority: MEDIUM | Difficulty: Medium-Hard | Est. Time: 4-5 hari |
| --- | --- | --- |

CONTEXT

Backend sudah punya adminDashboard.service.ts, analytics.service.ts, dan queueMetrics.service.ts tapi belum ada frontend admin UI.

User model punya field role: 'user' | 'admin'.

Auth middleware sudah bisa check user role.

Frontend menggunakan Next.js 15 App Router dengan route groups: (app), (auth), (marketing).

UI components: shadcn/ui, Tailwind CSS 4, Lucide icons.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah senior frontend engineer. Bangun admin dashboard panel untuk DealScope.

TUGAS:

1. Buat route group baru src/app/(admin)/ dengan layout.tsx:

- Sidebar navigation khusus admin (berbeda dari user sidebar)

- Route protection: redirect ke /dashboard jika user.role !== 'admin'

- Menu items: Overview, Products, Users, Scraper Monitor, Queues, Notifications, Settings

2. Admin Overview Page - src/app/(admin)/admin/page.tsx:

- KPI cards: total users, total products, active price alerts, scraping success rate

- Line chart: new users per day (last 30 days) - gunakan recharts

- Bar chart: products tracked per category

- Recent activity feed (admin-level: user registrations, scrape failures, alert triggers)

3. Product Management - src/app/(admin)/admin/products/page.tsx:

- Data table dengan sorting, filtering, pagination (gunakan @tanstack/react-table)

- Columns: name, category, brand, dealScore, offers count, last scraped, status

- Actions: view detail, edit, soft delete, force re-scrape

- Bulk actions: delete selected, re-scrape selected

- Add product form (modal/drawer): name, category, brand, marketplace URLs to scrape

4. User Management - src/app/(admin)/admin/users/page.tsx:

- Data table: name, email, role, created date, wishlist count, alert count, last active

- Actions: view profile, change role, disable account

- User detail drawer: activity timeline, wishlist items, active alerts

5. Scraper Monitor - src/app/(admin)/admin/scraper/page.tsx:

- Dashboard per marketplace: success rate %, avg response time, errors today

- Recent scrape jobs table: product, marketplace, status, duration, error message

- Manual trigger buttons: 'Scrape Now' per product or 'Full Scrape All'

- Queue status: pending jobs, active workers, failed jobs

6. API hooks & services:

- Buat src/hooks/queries/admin/ directory dengan hooks: useAdminStats, useAdminProducts, useAdminUsers, useScraperStatus

- Buat src/services/admin.service.ts

CONSTRAINT:

- Gunakan shadcn/ui components yang sudah ada + @tanstack/react-table untuk data tables.

- Responsive tapi prioritas desktop (admin biasanya pakai desktop).

- Consistent dengan design system DealScope yang sudah ada (warna, typography, spacing).

- Loading states: gunakan skeleton pattern yang sudah ada di project.

- Semua data table harus support: server-side pagination, column sorting, text search.

PROMPT #07

Deployment Configuration

| Priority: HIGH | Difficulty: Medium | Est. Time: 2-3 hari |
| --- | --- | --- |

CONTEXT

Frontend: Next.js 15 (Turbopack), belum ada deployment config apapun.

Backend: Express.js, sudah ada Dockerfile tapi belum optimal. Docker Compose hanya untuk local dev (PostgreSQL + Redis).

Services yang dibutuhkan: PostgreSQL, Redis, backend API server, frontend Next.js server.

Environment variables sudah didefinisikan di .env.example untuk frontend dan backend.

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah DevOps engineer. Setup deployment configuration untuk DealScope agar production-ready.

TUGAS:

1. Frontend deployment (Vercel):

- Buat vercel.json: framework preset next, build command, environment variables mapping

- Configure rewrites untuk API proxy: /api/* -> backend URL

- Setup environment variables di Vercel project settings documentation

- Configure headers: security headers (CSP, HSTS, X-Frame-Options)

2. Backend Dockerfile optimization (backend/Dockerfile):

- Multi-stage build: deps stage -> build stage -> production stage

- Base image: node:20-alpine

- Run as non-root user

- Copy only dist/ dan node_modules (production deps only) ke final stage

- Generate Prisma client di build stage

- Healthcheck instruction

- .dockerignore file

3. Docker Compose production (docker-compose.prod.yml):

- Services: backend, postgres, redis

- PostgreSQL: persistent volume, custom postgresql.conf untuk tuning

- Redis: persistent volume, maxmemory policy

- Backend: restart policy, resource limits, healthcheck

- Network isolation: backend + postgres + redis di internal network

- Expose hanya backend port ke host

4. Database migration strategy:

- Buat backend/scripts/deploy.sh:

- Run prisma migrate deploy (apply pending migrations)

- Run prisma db seed (hanya kalau DB kosong / first deploy)

- Start server

- Entrypoint di Dockerfile: deploy.sh

5. Environment configuration documentation:

- Update .env.example (frontend & backend) dengan semua required variables + descriptions

- Buat docs/DEPLOYMENT.md dengan step-by-step guide untuk:

- Local development setup

- Staging deployment (Vercel preview + Railway/Render)

- Production deployment

- Database backup & restore procedures

6. Nginx reverse proxy config (optional, untuk self-hosting):

- nginx.conf: proxy pass ke backend, SSL termination, gzip, caching static assets

- docker-compose.prod.yml: tambahkan nginx service dengan certbot/letsencrypt

CONSTRAINT:

- Backend harus bisa di-deploy ke Railway, Render, atau VPS biasa (Docker-based).

- Frontend di Vercel (free tier kompatibel).

- Zero-downtime deployment: gunakan health check + graceful shutdown.

- Secrets management: document mana yang masuk env var vs secret.

- Backup PostgreSQL: pg_dump schedule recommendation.

PROMPT #08

Internationalization (i18n)

| Priority: LOW | Difficulty: Medium | Est. Time: 2-3 hari |
| --- | --- | --- |

CONTEXT

DealScope saat ini hardcoded untuk market Indonesia (currency IDR, bahasa campur EN/ID).

Frontend Next.js 15 App Router, belum ada i18n library.

Prisma schema punya Currency enum: IDR, USD, EUR, GBP.

Komponen yang perlu di-i18n: Navbar, Footer, semua page text, error messages, toast messages, form labels.

Format yang perlu di-localize: currency (Rp vs $), date (DD/MM/YYYY vs MM/DD/YYYY), numbers (1.000.000 vs 1,000,000).

PROMPT

Copy prompt di bawah ini dan berikan ke AI assistant:

Kamu adalah frontend engineer. Implementasi internationalization (i18n) untuk DealScope yang support Bahasa Indonesia dan English.

TUGAS:

1. Setup next-intl (library i18n terbaik untuk Next.js App Router):

- Install next-intl

- Configure di next.config.ts

- Setup middleware untuk locale detection (src/middleware.ts - merge dengan existing auth middleware)

- Default locale: 'id' (Bahasa Indonesia), supported: ['id', 'en']

- URL strategy: prefix-based (/id/dashboard, /en/dashboard) ATAU cookie-based (tanpa prefix)

2. Buat translation files:

- src/messages/id.json: semua string dalam Bahasa Indonesia

- src/messages/en.json: semua string dalam English

- Struktur per namespace: common, auth, dashboard, search, product, wishlist, alerts, settings, errors

- Contoh namespace 'common': navigation labels, buttons (Save, Cancel, Delete), status labels

3. Update komponen-komponen utama:

- src/components/layout/Navbar.tsx: navigation labels, user menu

- src/components/layout/Footer.tsx: footer links, copyright

- src/components/layout/Sidebar.tsx: menu items

- Semua page.tsx: headings, descriptions, empty states

- src/components/ui/* yang punya hardcoded text

- Toast messages di semua form submit handlers

4. Locale-aware formatting (src/lib/format.ts):

- formatCurrency(amount, currency, locale): 'Rp 1.500.000' vs '$1,500.00'

- formatDate(date, locale): '26 Juli 2026' vs 'July 26, 2026'

- formatNumber(num, locale): '1.234.567' vs '1,234,567'

- formatRelativeTime(date, locale): '2 jam lalu' vs '2 hours ago'

5. Language switcher component:

- Buat src/components/shared/LanguageSwitcher.tsx

- Dropdown di Navbar: Indonesia flag + 'ID', US flag + 'EN'

- Persist selection ke cookie/localStorage

- Switch tanpa page reload (client-side navigation)

6. Backend consideration:

- API error messages: return error code, bukan translated string (frontend yang translate)

- Accept-Language header handling (nice to have)

CONSTRAINT:

- Gunakan next-intl (bukan next-i18next, karena App Router).

- Translation keys harus descriptive: 'dashboard.header.greeting' bukan 'd.h.g'.

- Jangan break existing routing structure (route groups harus tetap works).

- ICU message format untuk pluralization: '{count, plural, one {# item} other {# items}}'.

- Type-safe translations: generate TypeScript types dari translation files.